DocSignerHub

Implementation Plan

Priority-Based Feature Roadmap with Architecture, AI Prompts & Validation Criteria

5 Sprints  ·  Backward-Compatible  ·  Each Feature Self-Contained  ·  AI-Assisted Development

| Sprint 1 Dashboard UI | Sprint 2 Templates + Reminders | Sprint 3 Workflow Builder | Sprint 4 Bulk Send + Embed | Sprint 5 Enterprise |
| --- | --- | --- | --- | --- |

Version 1.0  ·  April 2026  ·  Architect Edition

# How to Read This Document

This is a complete, agent-ready implementation plan. Every sprint contains:

- Architecture: What to build, how it connects to existing code, and what NOT to touch

- Database changes: Exact DDL — additive only, no existing column modifications

- API changes: New endpoints only unless explicitly marked as safe modification

- AI prompt: Paste directly into Claude to generate the production-ready code

- Validation checklist: Exact cURL commands to verify each feature before moving on

- Rollback plan: What to revert if something breaks

Non-breaking rule: Every database change is purely additive (new tables or nullable columns). Every API change adds new endpoints or adds optional fields to existing ones. No existing endpoint contracts are modified. No existing data is deleted.

# Section 1 — Current State Audit

Before building anything new, here is a precise map of every existing capability and its status. Nothing in this list will be broken by the implementation plan.

| Module | Endpoints | Status |
| --- | --- | --- |
| Auth | Register, Login, Verify Email, Forgot/Reset Password | Complete — do not modify |
| Merchants | CRUD, by-user, regenerate key, quota (0=unlimited) | Complete — do not modify |
| Envelopes | Create, List, Get, Signed docs, Cancel, Resend, Activity timeline | Complete — additive changes only |
| Portal (signing) | Validate token, Stream document, Submit signature, Reject, My Envelopes | Complete — do not modify |
| Signer Contacts | CRUD, search, import CSV, export CSV, auto-upsert on envelope create | Complete — do not modify |
| Webhooks | Register, list, delete, delivery history, 10 event types, HMAC signing | Complete — do not modify |
| Support Tickets | Create, my tickets, get by ID, add message, admin endpoints | Complete — do not modify |
| Audit Logs | Paged + filtered, entity timeline, 30+ action types | Complete — do not modify |
| Analytics | Platform summary, daily trends (users/envelopes/docs/tickets) | Complete — additive only |
| Users | Get all (admin), get by ID, update name/role | Complete — do not modify |

## 1.1  Known gaps to fill (priority ordered)

| # | Gap | Business impact | Sprint |
| --- | --- | --- | --- |
| 1 | No merchant dashboard UI — platform is API-only for non-developers | Blocks 90% of potential users | 1 |
| 2 | No signed document file download (only Base64 in JSON response) | Frustrates non-technical merchants | 1 |
| 3 | No per-envelope expiry control (TTL fixed server-side) | Enterprise deals require custom TTL | 1 |
| 4 | No automatic reminder emails to signers who haven't acted | Top complaint; high churn driver | 1 |
| 5 | No document templates (must upload file every send) | Blocks high-volume law firm workflows | 2 |
| 6 | No template variables ({{client_name}}, {{date}} substitution) | Required for case management integration | 2 |
| 7 | No visual workflow builder (multi-step with conditions) | Key differentiator vs DocuSign | 3 |
| 8 | No bulk send (same doc to 50+ signers at once) | Required for HR, policy distribution | 4 |
| 9 | No embedded signing (iframe portal in merchant's own app) | Developer-integrators require this | 4 |
| 10 | No email white-labelling (all emails from DocSignerHub domain) | Enterprise accounts require own branding | 5 |
| 11 | No SSO/SAML (Okta, Azure AD) | Enterprise security requirement | 5 |
| 12 | No parallel signing groups (only purely sequential today) | Complex real-world workflows need this | 5 |

Sprint 1 · Merchant Dashboard + Quick Wins 3 weeks · Risk: Low — all additive

Goal: Give non-technical merchants a self-service web UI and fix the three highest-friction API gaps.

## Sprint 1 — Feature 1: Merchant Dashboard (Blazor Server)

### What to build

A Blazor Server dashboard accessible after login. This is a new set of .razor pages under the existing DocSigning.Portal project. No new project. No new API endpoints initially — the dashboard consumes existing APIs via HttpClient.

| Page | Route | Consumes |
| --- | --- | --- |
| Summary / home | /dashboard | GET /api/analytics/summary (merchant-scoped), GET /api/envelopes |
| Envelopes list | /dashboard/envelopes | GET /api/envelopes |
| Envelope detail | /dashboard/envelopes/{id} | GET /api/envelopes/{id}, GET /api/envelopes/{id}/activity |
| New envelope (send) | /dashboard/send | POST /api/envelopes |
| Contacts | /dashboard/contacts | GET/POST/PUT/DELETE /api/signer-contacts, import/export |
| Webhooks | /dashboard/webhooks | GET/POST/DELETE /api/webhooks, GET /deliveries |
| Tickets | /dashboard/tickets | GET/POST /api/tickets, POST /api/tickets/{id}/message |
| Settings | /dashboard/settings | GET/PUT /api/merchants/{id}, POST regenerate-key |

### Architecture — where things live

DocSigning.Portal/

├── Pages/

│   ├── Dashboard/

│   │   ├── Index.razor          # /dashboard — summary cards + recent envelopes

│   │   ├── Envelopes.razor      # /dashboard/envelopes — list with status badges

│   │   ├── EnvelopeDetail.razor # /dashboard/envelopes/{id} — timeline + actions

│   │   ├── Send.razor           # /dashboard/send — quick send form

│   │   ├── Contacts.razor       # /dashboard/contacts — address book

│   │   ├── Webhooks.razor       # /dashboard/webhooks — register + delivery history

│   │   ├── Tickets.razor        # /dashboard/tickets — support thread view

│   │   └── Settings.razor       # /dashboard/settings — merchant config

│   └── _DashboardLayout.razor   # Shared sidebar nav layout

├── Components/

│   ├── EnvelopeStatusBadge.razor

│   ├── ActivityTimeline.razor

│   └── StatCard.razor

└── Services/

└── DashboardApiClient.cs     # HttpClient wrapper for all API calls

### Envelope status badge design (Tailwind)

| Status | Tailwind class | Label shown |
| --- | --- | --- |
| Processing | bg-gray-100 text-gray-700 | Processing |
| Sent | bg-blue-100 text-blue-700 | Awaiting signature |
| Signed | bg-violet-100 text-violet-700 | Partially signed |
| Completed | bg-green-100 text-green-700 | Completed |
| Rejected | bg-red-100 text-red-700 | Rejected |
| Cancelled | bg-orange-100 text-orange-700 | Cancelled |
| Expired | bg-gray-200 text-gray-600 | Expired |
| Failed | bg-red-200 text-red-800 | Failed |

### AI prompt — Sprint 1 Feature 1

PROMPT: In the DocSigning.Portal Blazor Server project, create a merchant dashboard with 8 pages: dashboard/Index.razor (summary with 4 stat cards: envelopes sent, signed, pending, quota used), dashboard/Envelopes.razor (list with status badges, search by title, filter by status), dashboard/EnvelopeDetail.razor (full signer list with status, activity timeline as vertical stepper, Cancel button if status is Processing/Sent/Signed, Resend button per pending signer, Download signed docs button when Completed), dashboard/Send.razor (upload doc, add signers with drag-to-reorder, send button), dashboard/Contacts.razor (data table with search, add/edit/delete inline, import CSV button, export CSV link), dashboard/Webhooks.razor (register form, list with event badges, delete, click to see delivery history), dashboard/Tickets.razor (create ticket form, list own tickets, click to open thread), dashboard/Settings.razor (merchant name/description, quota display, API key masked with copy button and rotate button). Use a _DashboardLayout.razor with Tailwind CSS sidebar nav. All pages use DashboardApiClient.cs (HttpClient) to call the existing API. Inject the JWT from AuthStateProvider into the Authorization header. Use Tailwind CSS utility classes throughout. Do not modify any API endpoint. Do not add any new server-side code.

### Validation checklist — Sprint 1 Feature 1

- Register a new user at /register, verify email, log in — confirm redirect to /dashboard

- Dashboard index shows stat cards populated from real API data (not hardcoded)

- Envelopes list shows all envelopes with correct status badges

- Create a test envelope via /dashboard/send — confirm it appears in envelopes list with status Sent

- Open envelope detail — confirm activity timeline shows Envelope.Created event

- Click Resend on a pending signer — confirm 204 returned and new entry in activity timeline

- Navigate to Contacts — confirm contacts from previous envelopes appear (auto-upserted)

- Navigate to Settings — confirm API key masked, rotate key works (page refreshes with new key)

- Run: curl http://localhost:5163/api/envelopes -H "X-Api-Key: <key>" — confirm still returns same data (no regression)

## Sprint 1 — Feature 2: Signed Document File Download

### Problem

GET /api/envelopes/{id}/signed-documents returns signedDocumentBase64 — a JSON field. Non-technical merchants cannot use this. They need a direct file download URL.

### Implementation — new endpoint (additive)

// NEW endpoint — does not modify existing endpoint

GET /api/envelopes/{envelopeId}/signed-documents/{signerId}/file

// Response: 200 application/pdf (or application/vnd.openxmlformats...)

// Content-Disposition: attachment; filename="signed_ServiceAgreement.pdf"

// Body: raw document bytes

// Auth: X-Api-Key (merchant must own the envelope)

// Returns 404 if signer has not yet signed (signedDocumentBase64 is null)

### C# handler — EnvelopeController additions

// EnvelopeEndpoints.cs — ADD this endpoint (do not modify existing)

app.MapGet("/api/envelopes/{envelopeId}/signed-documents/{signerId}/file",

async (Guid envelopeId, Guid signerId, SigningDbContext db,

MerchantContext merchant) =>

{

var signed = await db.SignedDocuments

.Include(sd => sd.EnvelopeSigner)

.FirstOrDefaultAsync(sd =>

sd.EnvelopeSigner.EnvelopeId == envelopeId &&

sd.EnvelopeSigner.Id         == signerId &&

sd.Envelope.MerchantId       == merchant.MerchantId);

if (signed is null) return Results.NotFound();

var ext  = signed.DocType == "pdf" ? "pdf" : "docx";

var mime = signed.DocType == "pdf"

? "application/pdf"

: "application/vnd.openxmlformats-officedocument.wordprocessingml.document";

var name = $"signed_{signed.EnvelopeSigner.EnvelopeTitle}.{ext}";

return Results.File(signed.SignedBytes, mime,

fileDownloadName: name);

}).RequireApiKey();

### AI prompt — Sprint 1 Feature 2

PROMPT: In DocSigning.Api, add a NEW endpoint GET /api/envelopes/{envelopeId}/signed-documents/{signerId}/file. This endpoint requires X-Api-Key header. It reads the SignedDocuments table joined to EnvelopeSigners. It must verify that the envelope belongs to the authenticated merchant (using MerchantContext). If found, return Results.File(bytes, mimeType, fileDownloadName) with the correct MIME type based on DocType. If not found or not yet signed, return 404. Do NOT modify the existing GET /api/envelopes/{id}/signed-documents endpoint. Register the new endpoint in SigningEndpoints.cs after the existing signed-documents endpoint.

### Validation checklist — Sprint 1 Feature 2

- POST /api/envelopes to create and complete a test envelope

- curl "http://localhost:5163/api/envelopes/{id}/signed-documents" -H "X-Api-Key: <k>" — confirm existing endpoint still works, returns Base64

- curl "http://localhost:5163/api/envelopes/{id}/signed-documents/{signerId}/file" -H "X-Api-Key: <k>" --output test.pdf — confirm file downloads correctly

- Open test.pdf — confirm signature and date are stamped

- Request with wrong merchantApiKey — confirm 401 returned

- Request with signerId that has not yet signed — confirm 404 returned

## Sprint 1 — Feature 3: Per-Envelope Token Expiry

### Problem

Token TTL is a fixed server-side configuration. Merchants cannot set 24-hour urgency links or 30-day extended contracts.

### Database change — additive only

-- Add nullable column to Envelopes table

-- If null, falls back to server default (appsettings TokenTtlDays)

ALTER TABLE [dbo].[Envelopes]

ADD TokenTtlDays INT NULL;

-- No migration of existing rows needed (NULL = use server default)

### API change — additive optional field

// POST /api/envelopes body — add optional field (no breaking change)

{

"title": "...",

"merchantId": "...",

"tokenTtlDays": 3,    // NEW — optional. If omitted, uses server default (7)

"documents": [...],

"signers": [...]

}

### Handler change — InitiateEnvelopeHandler

// In InitiateEnvelopeHandler, when generating signer tokens:

// BEFORE (do not delete this line):

//   signer.ExpiresAt = DateTime.UtcNow.AddDays(opts.Value.TokenTtlDays);

// AFTER (replace the single line above):

var ttl = cmd.TokenTtlDays ?? opts.Value.TokenTtlDays;

signer.ExpiresAt = DateTime.UtcNow.AddDays(ttl);

envelope.TokenTtlDays = cmd.TokenTtlDays; // persist for display

### AI prompt — Sprint 1 Feature 3

PROMPT: In DocSigning.Api, make the following minimal additive changes to support per-envelope token expiry: 1. Add nullable column TokenTtlDays INT to the Envelopes EF Core entity (add matching EF Core migration). 2. Add optional field TokenTtlDays (int?) to InitiateEnvelopeCommand record. 3. In InitiateEnvelopeHandler, replace the line that calculates signer.ExpiresAt with: var ttl = cmd.TokenTtlDays ?? opts.Value.TokenTtlDays; and use ttl for the AddDays call. 4. Add a FluentValidation rule: TokenTtlDays must be between 1 and 365 if provided. Do not change any other handler. Do not change any existing test. Add one new xUnit test: TokenTtlDays=2 results in ExpiresAt within 2 days of now.

### Validation checklist — Sprint 1 Feature 3

- POST /api/envelopes with tokenTtlDays:2 — confirm signer token ExpiresAt is ~2 days from now

- POST /api/envelopes without tokenTtlDays — confirm ExpiresAt uses server default (7 days)

- POST /api/envelopes with tokenTtlDays:400 — confirm 400 validation error

- Existing envelopes without the field — confirm no regression in GET /api/envelopes response

## Sprint 1 — Feature 4: Automatic Reminder Emails

### Problem

Signers who ignore invitations are never followed up automatically. The merchant must manually call POST /api/envelopes/{id}/resend for each signer — most don't do this. Completion rates suffer.

### Architecture

A new .NET BackgroundService runs every hour. It queries for signers in EmailSent status whose ExpiresAt is more than ReminderWindowHours away, and who have not been reminded in the last ReminderIntervalHours. It calls the existing SendSigningEmailHandler logic to re-send.

### Database change

-- Add two nullable columns to EnvelopeSigners

ALTER TABLE [dbo].[EnvelopeSigners]

ADD LastReminderSentAt DATETIME2(7) NULL,

ReminderCount      TINYINT     NOT NULL DEFAULT 0;

-- appsettings.json additions:

// "Reminders": {

//   "Enabled": true,

//   "ReminderIntervalHours": 48,   // send reminder every 48h

//   "MaxReminders": 2,             // max 2 reminders total

//   "StopWhenExpiresWithinHours": 24  // stop if expiry < 24h away

// }

### Background service

// Infrastructure/Queue/ReminderService.cs

public class ReminderService(IServiceScopeFactory scopes,

IOptions<ReminderOptions> opts, ILogger<ReminderService> log) : BackgroundService

{

protected override async Task ExecuteAsync(CancellationToken ct)

{

while (!ct.IsCancellationRequested)

{

await Task.Delay(TimeSpan.FromHours(1), ct);

if (!opts.Value.Enabled) continue;

using var scope = scopes.CreateScope();

var db = scope.ServiceProvider.GetRequiredService<SigningDbContext>();

var queue = scope.ServiceProvider.GetRequiredService<IQueueWriter>();

var cutoff = DateTime.UtcNow.AddHours(-opts.Value.ReminderIntervalHours);

var expiryGuard = DateTime.UtcNow.AddHours(opts.Value.StopWhenExpiresWithinHours);

var due = await db.EnvelopeSigners

.Where(s => s.Status == "EmailSent"

&& s.ReminderCount < opts.Value.MaxReminders

&& (s.LastReminderSentAt == null || s.LastReminderSentAt < cutoff)

&& s.ExpiresAt > expiryGuard)

.ToListAsync(ct);

foreach (var signer in due)

{

await queue.EnqueueAsync("SendReminderEmail",

new { SignerId = signer.Id, signer.EnvelopeId },

signer.Envelope.MerchantId.ToString(), signer.EnvelopeId);

signer.LastReminderSentAt = DateTime.UtcNow;

signer.ReminderCount++;

}

if (due.Count > 0) await db.SaveChangesAsync(ct);

}

}

}

### AI prompt — Sprint 1 Feature 4

PROMPT: In DocSigning.Api, implement automatic signer reminder emails: 1. Add EF Core migration adding LastReminderSentAt (DATETIME2 nullable) and ReminderCount (TINYINT default 0) to EnvelopeSigners. 2. Create ReminderOptions class with: Enabled (bool), ReminderIntervalHours (int, default 48), MaxReminders (int, default 2), StopWhenExpiresWithinHours (int, default 24). 3. Create ReminderService : BackgroundService that runs every hour, queries EnvelopeSigners where Status=EmailSent and is due for a reminder, and enqueues SendReminderEmail jobs. 4. Create SendReminderEmailHandler (same structure as SendSigningEmailHandler) that sends a reminder email with subject "Reminder: Please sign [title]". 5. Register ReminderService in Program.cs. 6. Register ReminderOptions in Program.cs from appsettings. Do not modify SendSigningEmailHandler. Do not modify any existing migration. Audit log entry with action "Invitation.ReminderSent" must be written for each reminder sent.

### Validation checklist — Sprint 1 Feature 4

- Create an envelope with a signer. Set ReminderIntervalHours=0 in test config to force immediate reminder

- Wait for the ReminderService to run (poll every 1h — in test, trigger manually or set interval to 5s)

- GET /api/envelopes/{id}/activity — confirm Invitation.ReminderSent entry appears in timeline

- Check signer email inbox — confirm reminder email received with correct subject

- Check EnvelopeSigners.ReminderCount = 1, LastReminderSentAt is set

- Run service again — confirm ReminderCount does not exceed MaxReminders

- Signer with Status=Signed — confirm no reminder sent

Sprint 2 · Document Templates + Template Variables 2 weeks · Risk: Low

Goal: Allow merchants to save reusable document templates with pre-configured signers, so high-volume users (law firms, HR) never need to upload the same document again.

## Sprint 2 — Feature 5: Document Templates

### Database — two new tables

CREATE TABLE [dbo].[DocumentTemplates]

(

Id           UNIQUEIDENTIFIER  PRIMARY KEY DEFAULT NEWSEQUENTIALID(),

MerchantId   UNIQUEIDENTIFIER  NOT NULL REFERENCES [dbo].[Merchants](Id),

Name         NVARCHAR(200)     NOT NULL,

Description  NVARCHAR(1000)    NULL,

DocType      NVARCHAR(10)      NOT NULL,   -- "docx" | "pdf"

FileName     NVARCHAR(300)     NOT NULL,

RawBytes     VARBINARY(MAX)    NOT NULL,

Sha256Hash   NVARCHAR(64)      NOT NULL,

IsActive     BIT               NOT NULL  DEFAULT 1,

UsageCount   INT               NOT NULL  DEFAULT 0,

CreatedAt    DATETIME2(7)      NOT NULL  DEFAULT SYSUTCDATETIME()

);

CREATE TABLE [dbo].[TemplateSigners]

(

Id           UNIQUEIDENTIFIER  PRIMARY KEY DEFAULT NEWSEQUENTIALID(),

TemplateId   UNIQUEIDENTIFIER  NOT NULL

REFERENCES [dbo].[DocumentTemplates](Id) ON DELETE CASCADE,

Role         NVARCHAR(100)     NOT NULL,

OrderIndex   INT               NOT NULL,

DefaultMessage NVARCHAR(1000)  NULL

);

### New API endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/templates | JWT | Create template (upload document bytes) |
| GET | /api/templates | JWT | List templates for authenticated user's merchants |
| GET | /api/templates/{id} | JWT | Get template details including signer slots |
| PUT | /api/templates/{id} | JWT | Update name/description/signer config (not bytes) |
| DELETE | /api/templates/{id} | JWT | Soft-delete (set IsActive=false) |
| POST | /api/templates/{id}/send | X-Api-Key | Create envelope from template; pass signer emails only |

### Send from template — request body

POST /api/templates/{id}/send

Header: X-Api-Key: <merchant-api-key>

{

"title": "Client Agreement — John Smith",

"signers": [

{

"role": "Signer",           // must match a TemplateSigners.Role

"name": "John Smith",

"email": "john@example.com",

"message": "Please sign."   // optional — overrides template default

}

],

"tokenTtlDays": 7              // optional

}

// Response: same shape as POST /api/envelopes — envelopeId + signer statuses

// Template.UsageCount is incremented

### AI prompt — Sprint 2 Feature 5

PROMPT: In DocSigning.Api, implement document templates: 1. Create DocumentTemplate and TemplateSigner EF Core entities with the exact DDL above. Add migration. 2. Implement POST /api/templates (create with file upload as Base64), GET /api/templates (list by user's merchants), GET /api/templates/{id}, PUT /api/templates/{id} (update name/description/signers only, NOT bytes), DELETE /api/templates/{id} (soft-delete). 3. Implement POST /api/templates/{id}/send — this handler: fetches template bytes, creates an Envelope row, creates EnvelopeDocument row from template bytes, creates EnvelopeSigner rows from request, enqueues SendSigningEmail for the first signer in order, increments UsageCount, and returns the same response shape as POST /api/envelopes. 4. Register all endpoints. Use X-Api-Key auth for /send, JWT for all others. Ensure MerchantId scoping on all template queries (a user cannot see another user's templates).

### Validation checklist — Sprint 2 Feature 5

- POST /api/templates with a valid .docx file as Base64 — confirm 201 with templateId

- GET /api/templates — confirm template appears

- POST /api/templates/{id}/send — confirm new envelope created, signer receives invitation email

- GET /api/envelopes/{newEnvelopeId} — confirm envelope has correct title and signer details

- POST /api/envelopes (original endpoint) — confirm unaffected (no regression)

- Attempt to access another merchant's template — confirm 404

## Sprint 2 — Feature 6: Template Variables

### How it works

Template documents contain placeholder tokens like {{client_name}} and {{accident_date}}. At send time, the merchant provides variable values. The handler substitutes them before document bytes are written to the envelope.

### Supported in DOCX and PDF

- DOCX: Use WordprocessingDocument.Descendants<Text>() to find and replace tokens

- PDF: Use iText7 PdfTextReplacer or regex on extracted text layer then re-embed

- Placeholder format: {{variable_name}} — double curly braces, snake_case

### Request body addition

POST /api/templates/{id}/send

{

"title": "Client Agreement",

"variables": {

"client_name":   "John Smith",

"accident_date": "12 March 2026",

"matter_ref":    "WPL/2026/001234"

},

"signers": [...]

}

### AI prompt — Sprint 2 Feature 6

PROMPT: In DocSigning.Api, extend POST /api/templates/{id}/send to support template variable substitution: 1. Add optional Variables (Dictionary<string,string>) field to the send command. 2. Create ITemplateVariableSubstitutor interface with Task<byte[]> SubstituteAsync(byte[] templateBytes, string docType, Dictionary<string,string> variables). 3. Implement DocxVariableSubstitutor using DocumentFormat.OpenXml: open MemoryStream, iterate all Text elements, replace {{key}} with value, save and return bytes. 4. Implement PdfVariableSubstitutor using iText7 that performs the same substitution on PDF text. 5. In the template send handler, call the substitutor on the template bytes before writing to EnvelopeDocuments. 6. If Variables is null or empty, skip substitution (no performance cost). Do not modify POST /api/envelopes. Do not modify any template CRUD endpoint.

### Validation checklist — Sprint 2 Feature 6

- Create a DOCX template containing text {{client_name}} and {{matter_ref}}

- POST /api/templates/{id}/send with variables: {"client_name":"John Smith","matter_ref":"WPL/001"}

- Complete the signing flow and download the signed document

- Open downloaded file — confirm {{client_name}} replaced with "John Smith", {{matter_ref}} replaced with "WPL/001"

- Send without variables field — confirm template sends unchanged (no regression)

Sprint 3 · Visual Workflow Builder 3 weeks · Risk: Medium — new tables + canvas UI

Goal: A drag-and-drop canvas in the Blazor dashboard where merchants define reusable multi-step signing workflows.

## Sprint 3 — Feature 7: Workflow Builder

### Database

CREATE TABLE [dbo].[Workflows]

(

Id          UNIQUEIDENTIFIER  PRIMARY KEY DEFAULT NEWSEQUENTIALID(),

MerchantId  UNIQUEIDENTIFIER  NOT NULL REFERENCES [dbo].[Merchants](Id),

Name        NVARCHAR(200)     NOT NULL,

Description NVARCHAR(1000)    NULL,

Status      NVARCHAR(20)      NOT NULL DEFAULT 'Draft', -- Draft|Active|Paused|Archived

StepsJson   NVARCHAR(MAX)     NOT NULL,  -- serialised workflow step definitions

TemplateId  UNIQUEIDENTIFIER  NULL       -- optional linked template

REFERENCES [dbo].[DocumentTemplates](Id),

CreatedAt   DATETIME2(7)      NOT NULL DEFAULT SYSUTCDATETIME(),

UpdatedAt   DATETIME2(7)      NOT NULL DEFAULT SYSUTCDATETIME()

);

CREATE TABLE [dbo].[WorkflowRuns]

(

Id          UNIQUEIDENTIFIER  PRIMARY KEY DEFAULT NEWSEQUENTIALID(),

WorkflowId  UNIQUEIDENTIFIER  NOT NULL REFERENCES [dbo].[Workflows](Id),

EnvelopeId  UNIQUEIDENTIFIER  NOT NULL REFERENCES [dbo].[Envelopes](Id),

TriggeredAt DATETIME2(7)      NOT NULL DEFAULT SYSUTCDATETIME()

);

### StepsJson schema

// Each step in StepsJson array:

[

{

"id": "step-1",

"type": "signer",       // "signer" | "parallel" | "notification" | "delay" | "end"

"order": 1,

"role": "Client",       // matches document placeholder role

"defaultMessage": "Please sign...",

"expiryDays": 7

},

{

"id": "step-2",

"type": "parallel",

"order": 2,

"roles": ["Director1","Director2"],  // all must sign

"requireAll": true

}

]

### New API endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/workflows | JWT | Create workflow |
| GET | /api/workflows | JWT | List workflows for user's merchants |
| GET | /api/workflows/{id} | JWT | Get workflow with full steps |
| PUT | /api/workflows/{id} | JWT | Update (only Draft workflows) |
| POST | /api/workflows/{id}/activate | JWT | Status: Draft → Active |
| POST | /api/workflows/{id}/pause | JWT | Status: Active → Paused |
| DELETE | /api/workflows/{id} | JWT | Soft-delete (Archived) |
| POST | /api/workflows/{id}/send | X-Api-Key | Trigger workflow → creates envelope |
| GET | /api/workflows/{id}/history | JWT | All WorkflowRuns for this workflow |

### Dashboard UI — Workflow builder canvas

The Blazor canvas page renders the StepsJson visually. Each step is a Tailwind-styled card. Arrows are SVG lines. The property editor is a right-side panel that updates when a card is selected.

DocSigning.Portal/Pages/Dashboard/

├── Workflows.razor           # /dashboard/workflows — list + status badges

├── WorkflowBuilder.razor     # /dashboard/workflows/{id} — canvas editor

└── WorkflowHistory.razor     # /dashboard/workflows/{id}/history

Components/

├── WorkflowCanvas.razor      # renders steps as cards with SVG connectors

├── StepCard.razor            # individual step card (signer/parallel/notify)

└── StepPropertyEditor.razor  # right panel — edit selected step properties

### AI prompt — Sprint 3 Feature 7 (Part 1 — API)

PROMPT: In DocSigning.Api, implement workflow CRUD: 1. Create Workflow and WorkflowRun EF Core entities with the exact DDL above. Add migration. 2. Implement all workflow CRUD endpoints with JWT auth and MerchantId scoping. 3. Implement POST /api/workflows/{id}/send: deserialise StepsJson, resolve signer slots, call the template send logic if TemplateId is set (or accept document overrides in the body), create the Envelope, add a WorkflowRun record, return envelopeId. 4. PUT /api/workflows/{id} must reject updates if Status is not Draft (return 409). Do not modify any existing envelope or template endpoint.

### AI prompt — Sprint 3 Feature 7 (Part 2 — Canvas UI)

PROMPT: In DocSigning.Portal, build the workflow builder canvas: WorkflowBuilder.razor at /dashboard/workflows/{id} using Blazor Server + Tailwind CSS. The canvas renders a vertical list of step cards. Each card shows type icon, role, order number. Cards are connected by SVG arrows drawn between them. Clicking a card opens StepPropertyEditor.razor (right panel) showing: type selector, role field, defaultMessage textarea, expiryDays input, requireAll toggle (for parallel steps). Add Step button appends a new step. Delete Step removes it. Drag-to-reorder updates order. Save button calls PUT /api/workflows/{id}. Activate button calls POST /api/workflows/{id}/activate. Use Tailwind utility classes throughout. Step type colour coding: signer=blue, parallel=purple, notification=teal, delay=amber, end=green.

### Validation checklist — Sprint 3 Feature 7

- Create a workflow via POST /api/workflows — confirm 201 with workflowId

- Open /dashboard/workflows/{id} — confirm step cards render, property editor opens on click

- Add two steps, save — confirm StepsJson updated via GET /api/workflows/{id}

- Activate workflow — confirm Status changes to Active

- POST /api/workflows/{id}/send with signer emails — confirm envelope created and signer receives email

- GET /api/workflows/{id}/history — confirm WorkflowRun record created

- Attempt PUT on Active workflow — confirm 409 Conflict

- Existing envelopes endpoint — confirm no regression

Sprint 4 · Bulk Send + Embedded Signing 2 weeks · Risk: Medium

## Sprint 4 — Feature 8: Bulk Send

### Architecture

Bulk send creates N envelopes at once from a CSV or JSON array. Each envelope is independent — its own signing token, its own workflow. This is the primary HR and policy-distribution use case.

### New endpoint

POST /api/envelopes/bulk

Header: X-Api-Key: <api-key>

{

"templateId": "uuid",        // use saved template

"title": "Policy Update {index}",   // {index} replaced with 1,2,3...

"recipients": [

{ "name": "Alice",  "email": "alice@co.com",  "role": "Employee" },

{ "name": "Bob",    "email": "bob@co.com",    "role": "Employee" },

{ "name": "Carol",  "email": "carol@co.com",  "role": "Employee" }

],

"message": "Please sign the annual policy update.",

"tokenTtlDays": 14

}

// Response:

{

"batchId": "uuid",

"envelopeCount": 3,

"envelopes": [

{ "envelopeId": "uuid", "recipientEmail": "alice@co.com", "status": "Processing" }

]

}

### Quota enforcement

Critical: The bulk send must check that RequestUsed + N <= RequestLimit before creating any envelope. If the quota check fails, return 429 with the number of envelopes that would be over limit. No partial sends.

### AI prompt — Sprint 4 Feature 8

PROMPT: In DocSigning.Api, add POST /api/envelopes/bulk (X-Api-Key auth): 1. Accept templateId, title (with {index} token), recipients array, optional message and tokenTtlDays. 2. Validate: templateId exists and belongs to merchant, recipients array not empty (max 500), roles in recipients match template signer roles. 3. Atomic quota check: within a single transaction, verify RequestUsed + recipients.Count <= RequestLimit (or RequestLimit == 0). If over limit, return 429 with error detailing how many envelopes are over quota. 4. Create one Envelope per recipient inside the transaction, increment RequestUsed by recipients.Count. 5. Return BulkEnvelopeResponse with batchId (new GUID), envelopeCount, and array of {envelopeId, recipientEmail, status}. 6. All created envelopes follow same queue/email flow as single envelope create. Do not modify POST /api/envelopes.

### Validation checklist — Sprint 4 Feature 8

- Create a template with one signer slot (role: "Employee")

- POST /api/envelopes/bulk with 3 recipients — confirm 202, 3 envelopes created, 3 emails sent

- Check quota: set RequestLimit=2, send bulk with 3 recipients — confirm 429 with clear error

- Check RequestUsed incremented by 3 after successful bulk send

- GET /api/envelopes — confirm 3 new envelopes appear with correct titles (index substituted)

## Sprint 4 — Feature 9: Embedded Signing Portal

### What it is

Currently signers are redirected to docsignerhub.com/sign/{token}. Embedded signing allows the merchant to render the signing portal inside their own web application via an iframe, so the user never leaves the merchant's site.

### New endpoint

// Creates a short-lived embed URL for a specific signer token

POST /api/portal/embed-session

Header: X-Api-Key: <api-key>

{

"signingToken": "64-char-token",

"returnUrl":    "https://merchant.com/done",   // redirect after signing

"ttlMinutes":   30                             // embed session expires in 30 min

}

// Response:

{

"embedUrl": "https://sign.docsignerhub.com/embed/{sessionToken}",

"expiresAt": "2026-04-20T11:00:00Z"

}

// Merchant renders:

// <iframe src="{embedUrl}" style="width:100%;height:700px;border:none;"></iframe>

### Architecture

- New EmbedSessions table: Id, SigningToken (FK), SessionToken (UUID), ReturnUrl, ExpiresAt, UsedAt (nullable)

- New Portal page: /embed/{sessionToken} — validates embed session, renders signing UI, on complete redirects to ReturnUrl

- Embed pages set X-Frame-Options: ALLOWFROM origin (configurable per merchant)

- Existing /sign/{token} portal unchanged — embed is additive

### AI prompt — Sprint 4 Feature 9

PROMPT: In DocSigning.Api and DocSigning.Portal, add embedded signing: 1. Create EmbedSessions table: Id, SigningToken (NVARCHAR 64), SessionToken (NVARCHAR 64), ReturnUrl (NVARCHAR 500), ExpiresAt (DATETIME2), UsedAt (DATETIME2 nullable). Add migration. 2. In DocSigning.Api: add POST /api/portal/embed-session (X-Api-Key auth) that validates the signing token belongs to the merchant, creates an EmbedSession row with a new GUID session token, returns embedUrl and expiresAt. 3. In DocSigning.Portal: add page /embed/{sessionToken} that: validates session token from EmbedSessions table, loads document and signer info from the linked signing token, renders the standard signing UI (document iframe + signature pad), on successful submission redirects to ReturnUrl. 4. Set response header X-Frame-Options: SAMEORIGIN by default for all non-embed pages; embed pages allow iframe. Do not modify /sign/{token}. Do not modify the submit portal endpoint.

### Validation checklist — Sprint 4 Feature 9

- POST /api/portal/embed-session with valid signing token — confirm embedUrl returned

- Open embedUrl in browser — confirm signing portal renders in iframe context

- Complete signing — confirm redirect to ReturnUrl with ?status=completed query param

- Open embedUrl again after signing — confirm 410 Gone (session already used)

- Open original /sign/{token} portal — confirm unaffected (no regression)

Sprint 5 · Enterprise Features 3 weeks · Risk: High — external integrations

## Sprint 5 — Feature 10: Email White-Labelling

### Database

-- New table: MerchantEmailConfig (one per merchant)

CREATE TABLE [dbo].[MerchantEmailConfig]

(

Id             UNIQUEIDENTIFIER  PRIMARY KEY DEFAULT NEWSEQUENTIALID(),

MerchantId     UNIQUEIDENTIFIER  NOT NULL UNIQUE

REFERENCES [dbo].[Merchants](Id),

FromName       NVARCHAR(200)     NULL,

FromAddress    NVARCHAR(256)     NULL,

ReplyTo        NVARCHAR(256)     NULL,

SmtpHost       NVARCHAR(300)     NULL,

SmtpPort       INT               NULL,

SmtpUser       NVARCHAR(256)     NULL,

SmtpPassEnc    NVARCHAR(500)     NULL,   -- AES-256 encrypted with server key

IsVerified     BIT               NOT NULL DEFAULT 0,

VerifiedAt     DATETIME2(7)      NULL

);

### Email sending logic change

In SmtpEmailService: check if the merchant has a verified MerchantEmailConfig. If yes, use merchant's SMTP settings. If no, fall back to platform defaults. No existing emails change behaviour.

### AI prompt — Sprint 5 Feature 10

PROMPT: In DocSigning.Api, implement merchant email white-labelling: 1. Create MerchantEmailConfig entity with the DDL above. Add migration. 2. Add endpoints: POST /api/merchants/{id}/email-config (create/update), GET /api/merchants/{id}/email-config, DELETE (reset to platform defaults). All require JWT and merchant ownership. 3. Encrypt SmtpPass before storage using AES-256 with a server-side key from appsettings. 4. In SmtpEmailService.SendAsync, accept an optional MerchantId parameter. If provided, load the merchant's email config from DB. If IsVerified=true and all SMTP fields are set, use merchant's SMTP. Otherwise fall back to platform SMTP. 5. Update all handlers that call IEmailService to pass the MerchantId when available. 6. Add a POST /api/merchants/{id}/email-config/verify endpoint that sends a test email to the merchant's FromAddress to confirm SMTP works. Do not break any existing email sends.

## Sprint 5 — Feature 11: Parallel Signing Groups

### What changes

Today all signers are purely sequential. Parallel groups allow multiple signers at the same order level where ALL (or ANY) must complete before the next order level is activated.

### Database change — additive

-- Add to EnvelopeSigners (nullable, default NULL = sequential as today)

ALTER TABLE [dbo].[EnvelopeSigners]

ADD GroupId      UNIQUEIDENTIFIER NULL,  -- signers with same GroupId are parallel

RequireAll   BIT              NOT NULL DEFAULT 1;  -- 1=all, 0=first-one-wins

### Envelope creation change — backward compatible

// New optional fields in signers[] (both nullable — old API calls unaffected)

"signers": [

{ "name": "Dir1", "email": "d1@co.com", "role": "Director",

"order": 1, "groupId": "group-a"  },   // NEW optional field

{ "name": "Dir2", "email": "d2@co.com", "role": "Director",

"order": 1, "groupId": "group-a"  },   // same order + groupId = parallel

{ "name": "Client", "email": "c@co.com", "role": "Client",

"order": 2  }                           // sequential — waits for group-a

]

### Logic change — StampDocumentHandler

After a signer completes: check if all signers in the same GroupId at the same order level have signed (or if RequireAll=false, just one has signed). Only advance to the next order level when the group condition is satisfied.

### AI prompt — Sprint 5 Feature 11

PROMPT: In DocSigning.Api, add parallel signing group support: 1. Add GroupId (UNIQUEIDENTIFIER nullable) and RequireAll (BIT default 1) to EnvelopeSigners entity. Add migration. 2. Add optional groupId (string?) to the signers[] input in InitiateEnvelopeCommand. 3. In InitiateEnvelopeHandler: if signers share the same order and groupId, set their GroupId columns to the same GUID (convert client groupId string to a deterministic GUID using MD5 hash of the string). 4. In StampDocumentHandler (the handler that advances to the next signer): after marking a signer as Signed, check if their GroupId is set. If set, query all EnvelopeSigners with the same GroupId and EnvelopeId. If RequireAll=true and any are not Signed, do NOT advance to next order. If RequireAll=false and at least one is Signed, advance immediately. If GroupId is null, existing sequential behaviour unchanged. Write integration tests for: all-parallel-group complete, first-one-wins complete, sequential unchanged.

### Validation checklist — Sprint 5 Feature 11

- Create envelope with 2 signers at order=1 with same groupId, 1 signer at order=2

- First signer signs — confirm second signer at order=2 NOT yet emailed

- Second signer in group signs — confirm third signer at order=2 NOW receives email

- Create envelope with requireAll=false (first-one-wins): first parallel signer signs — confirm order-2 signer emailed immediately

- Create envelope with no groupId (existing pattern) — confirm purely sequential behaviour unchanged

## Sprint 5 — Feature 12: Merchant Analytics Dashboard (scoped)

### Problem

GET /api/analytics/summary requires Admin JWT and returns platform-wide data. Merchants cannot see their own analytics.

### New endpoint — merchant-scoped

// NEW — does NOT modify existing admin analytics

GET /api/merchants/{id}/analytics/summary

Header: X-Api-Key: <merchant-api-key>

// Response: same shape as admin summary but scoped to this merchant only

{

"totalEnvelopesSent": 45,

"totalEnvelopesCompleted": 38,

"totalEnvelopesPending": 4,

"totalEnvelopesCancelled": 2,

"totalEnvelopesRejected": 1,

"completionRate": 84.4,

"avgTimeToSignHours": 6.2,

"quotaUsed": 45,

"quotaLimit": 0

}

GET /api/merchants/{id}/analytics/trends?days=30

// Same as admin trends but filtered to merchantId

### AI prompt — Sprint 5 Feature 12

PROMPT: In DocSigning.Api, add merchant-scoped analytics endpoints: 1. GET /api/merchants/{id}/analytics/summary — requires X-Api-Key. Returns: totalEnvelopesSent, totalEnvelopesCompleted, totalEnvelopesPending, totalEnvelopesCancelled, totalEnvelopesRejected, completionRate (%), avgTimeToSignHours (avg of SignedAt - CreatedAt for Completed envelopes), quotaUsed, quotaLimit. All counts filtered to envelopes.MerchantId = id. 2. GET /api/merchants/{id}/analytics/trends?days=30 — requires X-Api-Key. Same structure as admin trends but filtered to this merchant. 3. Both endpoints verify the X-Api-Key matches the merchant (MerchantContext.MerchantId == id). Do not modify or touch GET /api/analytics/summary or GET /api/analytics/trends.

### Validation checklist — Sprint 5 Feature 12

- GET /api/merchants/{id}/analytics/summary — confirm counts match envelope records for that merchant only

- GET /api/merchants/{id}/analytics/trends?days=30 — confirm daily data returned

- Use a different merchant's API key to query — confirm 401 or 403

- GET /api/analytics/summary (admin endpoint) — confirm still works, unaffected

# Section 2 — Master Validation Checklist

Run this end-to-end test sequence after completing ALL sprints to confirm no regressions and all new features work together.

## Full regression sequence (must pass before any sprint is considered done)

# Step 1 — Auth (unchanged)

curl -X POST http://localhost:5163/api/auth/register -H "Content-Type: application/json" \

-d '{"name":"Test","email":"test@test.com","password":"Password1"}'

# Expected: 200, user created, verification email sent

# Step 2 — Login

curl -X POST http://localhost:5163/api/auth/login -d '{"email":"test@test.com","password":"Password1"}'

# Expected: {"token":"<jwt>","isEmailVerified":true}

# Step 3 — Get merchant (auto-created)

curl http://localhost:5163/api/merchants/by-user/<userId> -H "Authorization: Bearer <jwt>"

# Expected: array with 1 merchant, apiKey field present

# Step 4 — Create envelope (core function — must not regress)

curl -X POST http://localhost:5163/api/envelopes \

-H "X-Api-Key: <apiKey>" -H "Content-Type: application/json" \

-d '{"title":"Test","merchantId":"<id>","documents":[...],"signers":[...]}'

# Expected: 202, envelopeId returned

# Step 5 — Validate portal token (from email)

curl http://localhost:5163/api/portal/validate/<token>

# Expected: 200 with documentBase64, claimantName, expiresAt

# Step 6 — Submit signature

curl -X POST http://localhost:5163/api/portal/submit/<token> \

-H "Content-Type: application/json" -d '{"signatureBase64":"..."}'

# Expected: 202 Accepted

# Step 7 — Download signed doc (original Base64 endpoint)

curl http://localhost:5163/api/envelopes/<id>/signed-documents -H "X-Api-Key: <k>"

# Expected: 200 with signedDocumentBase64 populated

# Step 8 — NEW: Download signed doc as file

curl "http://localhost:5163/api/envelopes/<id>/signed-documents/<signerId>/file" \

-H "X-Api-Key: <k>" --output signed.pdf

# Expected: PDF file downloaded

# Step 9 — Activity timeline

curl http://localhost:5163/api/envelopes/<id>/activity -H "X-Api-Key: <k>"

# Expected: events array with Envelope.Created, Invitation.Sent, Document.Stamped, Envelope.Completed

# Step 10 — Webhook delivery

# Register webhook, confirm envelope.completed event delivered to your endpoint

# Step 11 — Template send

curl -X POST http://localhost:5163/api/templates/<id>/send \

-H "X-Api-Key: <k>" -d '{"title":"From Template","signers":[...]}'

# Expected: 202, envelopeId returned, signer receives email

# Step 12 — Bulk send

curl -X POST http://localhost:5163/api/envelopes/bulk \

-H "X-Api-Key: <k>" -d '{"templateId":"<id>","recipients":[...]}'

# Expected: 202, batchId + array of envelopes created

# Section 3 — Rollback Strategy

Every change follows the additive-only rule. Rollback is simple:

| Sprint | Rollback action | Risk to existing data |
| --- | --- | --- |
| 1 — Dashboard UI | Delete new .razor pages. No DB changes. No API changes. | Zero — UI only |
| 1 — File download endpoint | Comment out one MapGet registration in SigningEndpoints.cs | Zero — additive endpoint |
| 1 — Token TTL | Remove nullable column TokenTtlDays from migration. Revert handler to fixed opts.Value.TokenTtlDays | Zero — column is nullable, existing rows unaffected |
| 1 — Reminder service | Remove builder.Services.AddHostedService<ReminderService>() from Program.cs. Remove nullable columns. | Zero — new columns nullable, no existing data deleted |
| 2 — Templates | Drop DocumentTemplates and TemplateSigners tables. Remove endpoint registrations. | Zero — new tables only |
| 2 — Variables | Remove ITemplateVariableSubstitutor registration. Substitutor not called on null/empty variables. | Zero — additive code path |
| 3 — Workflow builder | Drop Workflows and WorkflowRuns tables. Remove endpoint registrations. | Zero — new tables only |
| 4 — Bulk send | Remove POST /api/envelopes/bulk endpoint registration. | Zero — additive endpoint |
| 4 — Embedded signing | Drop EmbedSessions table. Remove /embed/ portal page. | Zero — new table only |
| 5 — Email white-label | Drop MerchantEmailConfig table. Remove config endpoints. SmtpEmailService falls back to platform defaults. | Zero — new table only |
| 5 — Parallel groups | Drop GroupId/RequireAll columns. Remove groupId from command. Revert StampDocumentHandler to pre-parallel logic. | Zero — columns nullable, null=sequential |

Never run EF Core database update on production without first running the migration script on a staging environment. Always take a SQL Server backup before applying any migration.

# Section 4 — Sprint Summary

| Sprint | Features | Duration | Existing code risk | Value unlocked |
| --- | --- | --- | --- | --- |
| 1 | Dashboard UI, file download, per-envelope TTL, reminder emails | 3 weeks | Zero | Non-developers can use platform; merchants get reminders |
| 2 | Document templates, template variables | 2 weeks | Zero | High-volume law firms; no more repeated uploads |
| 3 | Visual workflow builder | 3 weeks | Low — new tables only | Key differentiator; closest to DocuSign workflow feature |
| 4 | Bulk send, embedded signing | 2 weeks | Low — additive endpoints | HR use case; developer embedding unlocked |
| 5 | Email white-label, parallel groups, merchant analytics | 3 weeks | Medium — logic changes in StampHandler | Enterprise sales possible; regulated finance use case |

All sprints are independently deployable. Sprint 1 can go live while Sprint 2 is in development. Each sprint has zero dependencies on the next sprint. Deploy Sprint 1, validate it for 2 weeks in production, then start Sprint 2.

docsignerhub.com

Implementation Plan · 5 Sprints · 13 Weeks · Zero Regressions

© 2026 DocSignerHub. All rights reserved.